DayOut — UI Update Plan

What to build now vs what to skip. Focused on MVP for travel agent B2B + consumer launch.

## Legend

| Feature / Change | Status | Notes |
| --- | --- | --- |
| DO NOW — blocks MVP or core UX | DO NOW | Build this sprint |
| POST-MVP — nice but not blocking | POST-MVP | After first 10 users |
| SKIP — no ROI at this stage | SKIP | Cut entirely for now |

# 1. Themes & Color

Decision already made: Single theme (Option 3 Forest Green + Gold) with light/dark toggle only. All multi-theme work below is evaluated against that decision.

| Feature / Change | Status | Notes |
| --- | --- | --- |
| Forest Green + Gold theme (Option 3) | DO NOW | Already implemented |
| Light / Dark toggle | DO NOW | Keep, already works |
| 4th Desert theme | SKIP | No daily-use app, zero value |
| 5th Aurora theme | SKIP | Same reason |
| Night Sky dedicated dark theme | SKIP | Dark mode covers this |
| Radial mesh gradient hero (Landing + Home) | DO NOW | 1 CSS change, high visual impact |
| Theme preview swatch picker (dots) | SKIP | Only one theme now, dropdown is gone entirely |
| Dark mode card surface #121212 base | DO NOW | Quick CSS fix, dark mode looks cheap without it |

# 2. Typography

Playfair Display + Inter already chosen. Implement self-hosting from todo list item 17.

| Feature / Change | Status | Notes |
| --- | --- | --- |
| Playfair Display for headings | DO NOW | Already in theme prompt |
| Inter for body text | DO NOW | Already in theme prompt |
| Self-host both fonts (no CDN) | DO NOW | Removes render-blocking request |
| DM Serif Display alternative | SKIP | Decided on Playfair, don't switch mid-build |
| DM Sans / Instrument Sans alternative | SKIP | Inter is fine, stop fiddling |

# 3. Form Fields

Every field you add = more complexity in the Gemini prompt + more UI to test. Add high-signal fields only.

| Feature / Change | Status | Notes |
| --- | --- | --- |
| Travel pace (Relaxed / Moderate / Packed) | DO NOW | High AI output impact, 30min to add |
| Accommodation type (Hostel/Hotel/Resort etc) | DO NOW | High AI output impact, easy dropdown |
| Trip style multi-select (pick 2) | DO NOW | Replaces single select, easy change |
| Step-by-step wizard (3 steps) | DO NOW | Reduces form overwhelm, boosts conversions |
| Dietary preferences multi-select | POST-MVP | Good for v2, not blocking |
| Must-see attractions tag input | POST-MVP | Complex UI, do after core is solid |
| Transport mode selector | POST-MVP | Useful but not urgent |
| Mobility needs selector | POST-MVP | Accessibility feature, add in v2 |
| Budget visualizer split bar | SKIP | Complex to build, low conversion impact |

# 4. Itinerary Display

This is the biggest gap right now. Plain text output is the #1 reason users won't share or return. Fix this before anything else.

| Feature / Change | Status | Notes |
| --- | --- | --- |
| Day-tab navigation (Day 1 / Day 2...) | DO NOW | Core UX, wall of text is unusable |
| Timeline layout with time slots | DO NOW | Makes output look like a product |
| Activity type icons (auto-detect keywords) | DO NOW | Visual scan, low effort high impact |
| Collapsible day blocks | DO NOW | Essential for 5+ day trips |
| Animated generation steps (not just spinner) | DO NOW | 10-15s Gemini wait needs feedback |
| Estimated cost badge per activity | POST-MVP | Needs JSON output from Gemini first |
| Print-to-PDF with header + logo + margins | DO NOW | Required for B2B agency use case |
| Share link (read-only URL) | DO NOW | Already in security todo list item 10 |
| Quick edit — swap activity via AI call | POST-MVP | Needs separate AI call flow, complex |

# 5. Additional UI Features

| Feature / Change | Status | Notes |
| --- | --- | --- |
| Skeleton loading for Past Itineraries | DO NOW | Already in todo list item 20 |
| Empty state SVG illustration | DO NOW | Simple SVG, big UX improvement |
| Scroll-reveal staggered animations (60ms) | DO NOW | Already have IntersectionObserver, minor tweak |
| 401 auto-logout interceptor | DO NOW | Already in todo list item 19 |
| Past itinerary cards with Unsplash images | POST-MVP | API dependency + rate limits, not worth now |
| Destination autocomplete (Google Places) | POST-MVP | Costs money at scale, add later |
| Weather widget after generation | SKIP | Feature creep, not what you're selling |
| Admin sparkline charts | SKIP | Admin works fine with numbers, not user-facing |
| Onboarding tooltip tour | SKIP | Build for user 100, not user 1 |

# 6. Execution Order

Theme is done. Below is what's left. Do in this exact order — don't jump ahead.

| Week | Focus | Items |
| --- | --- | --- |
| Week 1 | Security (non-negotiable) | Todo items 1-3, 8, 9 |
| Week 2 | Form wizard + new fields | 3-step wizard, pace, accommodation, multi-select trip style |
| Week 3 | Itinerary display overhaul | Day tabs, timeline, icons, collapsible days, animated steps |
| Week 4 | PDF + Share + UX polish | Branded PDF, share link, skeleton, empty state, dark mode fix |
| Week 5+ | Post-MVP features | Dietary prefs, must-see, transport, Unsplash cards, email flows |

# Bottom Line

Theme is done. 4 weeks of focused execution gets you to a shippable product. Don't add anything not on this list until you have 10 real users giving feedback.

Total DO NOW items: 18 across all sections. That is your full sprint scope.

Everything marked SKIP is permanently cut until proven necessary by actual user requests.

Non-negotiable for tomorrow: Lock the contact GET route. It is a live data leak.